Spendix

SaaS Intelligence Platform

Full Implementation Plan

| Item | Detail |
| --- | --- |
| Project Name | Spendix |
| Stack | React + Vite, Node.js + Express, MySQL, Groq API |
| Modules | 5 (License Waste, Shadow IT, Renewals, Offboarding, Overlaps) |
| Target Market | Indian companies, 100-2000 employees |
| Document Version | 1.0 |

# 1. Project Overview

Spendix solves a specific, painful, and expensive problem: Indian mid-market companies are wasting crores of rupees on SaaS tools they do not use, cannot track, and forget to cancel.

Zylo, Zluri, and Torii solve this for enterprises but charge $2,000+ per month. Indian companies between 100 and 2,000 employees have zero affordable alternative. Spendix fills that gap.

## 1.1 The Five Problems We Solve

| Module | Problem | Financial Impact |
| --- | --- | --- |
| License Waste | Seats purchased but never used | Rs. 50K-5L per month per company |
| Shadow IT | Tools bought on personal cards, unknown to IT | Rs. 20K-2L per month hidden spend |
| Renewals | Auto-renewals missed, tools cancelled too late | Rs. 10K-1L per incident |
| Offboarding | Ex-employees still hold active SaaS licenses | Security risk + wasted spend |
| Overlaps | Two tools doing the same job, both being paid for | Rs. 30K-3L per year per overlap |

## 1.2 Competitive Landscape

| Product | Country | Price/Month | Serves Indian SME? |
| --- | --- | --- | --- |
| Zylo | USA | $2,000+ | No |
| Zluri | India (pivoted up) | $500+ | No |
| Torii | Israel/USA | $1,000+ | No |
| Spendix | India | Rs. 3,000-8,000 | Yes |

# 2. Tech Stack Decisions

## 2.1 Why This Stack

| Technology | Why Chosen |
| --- | --- |
| Node.js + Express | Team familiarity, fast development, huge ecosystem |
| MySQL | Relational data with JOINs across 6 tables, parameterized queries, strong typing |
| React + Vite | Fast HMR, modern tooling, component-based UI maps well to dashboard modules |
| Groq API | Fastest LLM inference available, free tier generous, llama3-70b-8192 handles JSON extraction cleanly |
| Tailwind CSS | Utility-first, consistent design system, no context switching between CSS files |
| Nodemailer | Simple SMTP email for renewal alerts, no third-party service dependency |
| node-cron | Lightweight scheduler for daily renewal check, no Redis/Bull queue needed for MVP |

## 2.2 Why MySQL Over MongoDB

The core logic of this platform is relational. Every meaningful query joins multiple tables:

- Unused seats: saas_tools JOIN usage_logs WHERE last_login < 60 days ago

- Offboarding risk: usage_logs JOIN employees WHERE is_active = FALSE

- Overlap groups: saas_tools GROUP BY category WHERE count > 1

These are three-table JOINs in SQL. In MongoDB they become nested $lookup aggregation pipelines — harder to write, harder to debug, no performance advantage at this scale.

# 3. Database Design

## 3.1 Table Summary

| Table | Purpose | Key Columns |
| --- | --- | --- |
| companies | Registered companies on platform | id, name, domain |
| saas_tools | All SaaS subscriptions | company_id, tool_name, category, seats_purchased, monthly_cost_per_seat, renewal_date, is_shadow_it |
| employees | Company staff | company_id, name, email, is_active, deactivated_at |
| usage_logs | Login activity per employee per tool | employee_id, tool_id, last_login, login_count_last_30_days |
| parsed_invoices | Shadow IT inbox parse results | company_id, raw_text, parsed_tool_name, parsed_amount, status |
| overlap_groups | AI-detected tool duplicates | company_id, category, tool_ids (JSON), combined_monthly_cost |
| renewal_alerts | Alert send log to prevent duplicates | tool_id, alert_type, sent_at |

## 3.2 Key Relationships

companies -> saas_tools: one company has many tools

companies -> employees: one company has many employees

employees + saas_tools -> usage_logs: many-to-many junction with activity data

saas_tools -> parsed_invoices: discovered tools traced back to source invoice

saas_tools -> renewal_alerts: track which alerts have already been sent

# 4. Implementation Plan — Phase by Phase

This is a no-deadline project. Each phase should be completed fully and tested before moving to the next. Do not skip ahead.

## Phase 1: Foundation (Complete First)

Goal: Running server, database, and empty React shell communicating with each other

### Step 1.1 — Database Setup

- Create MySQL database named spendix

- Run schema.sql to create all 7 tables

- Verify all foreign keys are enforced with a test insert

- Run seed.sql to populate demo data

- Check seed: query should show 8 tools, 60 employees, ~35% idle usage logs

### Step 1.2 — Express Server Skeleton

- Initialize server/ with npm init

- Install: express, mysql2, dotenv, cors, jsonwebtoken, bcryptjs, groq-sdk, nodemailer, node-cron

- Create server/db/connection.js with mysql2 createPool (not createConnection — pools handle concurrent requests)

- Create server/index.js with basic hello world route

- Test: GET /api/health returns 200 and { status: "ok" }

### Step 1.3 — Auth System

- POST /api/auth/login — takes email + password, returns JWT in httpOnly cookie

- POST /api/auth/logout — clears the cookie

- server/middleware/auth.js — verifies JWT from cookie on every protected route

- Add one test admin user to seed.sql with bcrypt-hashed password

- Test: login returns cookie, protected route returns 401 without it, 200 with it

### Step 1.4 — React Shell

- Initialize client/ with npm create vite@latest — React template

- Install: react-router-dom, tailwindcss, @tailwindcss/vite, axios (or use fetch)

- Set up Tailwind with the Spendix design tokens in tailwind.config.js

- Create AuthContext.jsx with login/logout/isAuthenticated state

- Create basic Sidebar.jsx with navigation links to all 5 modules

- Create App.jsx with protected routes — redirect to /login if not authenticated

- Add proxy in vite.config.js: /api -> http://localhost:5000

- Test: login page works, authenticated routes redirect correctly

## Phase 2: Module 1 — License Waste Detection

Goal: Company can see every tool, every seat, and exactly how much money is being wasted

### Step 2.1 — Backend

- GET /api/tools/:companyId — returns all tools with this calculation per tool:

active_users = COUNT of usage_logs where last_login >= 60 days ago

unused_seats = seats_purchased - active_users

monthly_waste = unused_seats x monthly_cost_per_seat

- GET /api/tools/:toolId/unused — returns the list of employees who are inactive for that tool with their name, department, last_login

- GET /api/summary/:companyId — returns total_monthly_spend, total_monthly_waste, total_annual_savings_potential, tools_count, employees_count

### Step 2.2 — Frontend

- Dashboard.jsx — 4 summary cards at top: Total Spend, Monthly Waste, Annual Savings, Active Tools

- Licenses.jsx — table with columns: Tool, Category, Seats Purchased, Active Users, Idle Seats, Monthly Waste, Renewal Date

- Click on any tool row to expand and see the list of inactive employees for that tool

- Export button: downloads the waste report as CSV

- Color code rows: green if usage > 80%, yellow if 50-80%, red if below 50%

## Phase 3: Module 2 — Shadow IT Discovery

Goal: Company can submit invoices, Groq parses them, and untracked tools surface for review

### Step 3.1 — Groq Invoice Parser

- Create server/services/groqService.js with a parseInvoice(text) function

- System prompt instructs model to return ONLY valid JSON: { tool_name, amount, seats, renewal_date, billing_model }

- Wrap in try/catch — if JSON.parse fails, return a structured error, not a crash

- Test with 5 sample invoice texts before wiring to the route

### Step 3.2 — Backend

- POST /api/shadow-it/parse — receives raw invoice text, calls groqService.parseInvoice, saves to parsed_invoices table with status = pending_review

- GET /api/shadow-it/:companyId — returns all parsed_invoices where status = pending_review

- PUT /api/shadow-it/:invoiceId/add — creates a new saas_tools record from the parsed data with is_shadow_it = TRUE, updates invoice status to added

- PUT /api/shadow-it/:invoiceId/ignore — updates status to ignored

### Step 3.3 — Frontend

- ShadowIT.jsx — text area where user pastes invoice content, Submit button calls parse API

- Below the input: a review queue table showing all pending parsed invoices

- Each row has: Detected Tool, Amount, Renewal Date, Add to Stack button, Ignore button

- After Add: tool moves to the official Licenses page

## Phase 4: Module 3 — Renewal Management

Goal: Never miss a renewal date again — alerts at 90, 60, and 30 days

### Step 4.1 — Renewal Calendar Backend

- GET /api/renewals/:companyId — returns all tools where renewal_date is within next 90 days

- Response includes: tool_name, renewal_date, days_until_renewal, monthly_cost, auto_renewal flag

- Sort by days_until_renewal ascending — most urgent first

### Step 4.2 — Alert Email System

- Create server/services/alertService.js with sendRenewalAlert(tool, daysBefore) function

- Uses Nodemailer with SMTP config from .env

- Email template: tool name, renewal date, annual cost, whether auto-renewal is enabled, direct link to manage the tool

- Before sending, check renewal_alerts table — if a 30_day alert was already sent for this tool_id, skip

- After sending, insert a record into renewal_alerts

### Step 4.3 — Cron Job

- Create server/cron/renewalCron.js

- Schedule: runs daily at 8:00 AM using node-cron

- Queries all tools with renewal_date between today and 90 days from now

- For each tool: checks which alert thresholds (90/60/30 day) have not been sent yet and sends them

- Import and start the cron in server/index.js

### Step 4.4 — Frontend

- Renewals.jsx — calendar-style view showing tools by urgency

- Urgent (0-30 days): red badge

- Upcoming (31-60 days): amber badge

- Planned (61-90 days): blue badge

- Each card shows: tool name, renewal date, annual cost, auto-renewal toggle status

- Manual Send Alert button for admin to trigger email on demand

## Phase 5: Module 4 — Offboarding Risk

Goal: Flag every license held by an employee who has left the company

### Step 5.1 — Employee Management Backend

- GET /api/employees/:companyId — list all employees with is_active status

- POST /api/employees — add employee with name, email, department

- PUT /api/employees/:employeeId/deactivate — set is_active = FALSE, set deactivated_at = today

### Step 5.2 — Offboarding Risk Detection

- GET /api/offboarding/:companyId — query: usage_logs JOIN employees WHERE employees.is_active = FALSE AND usage_logs.has_license = TRUE

- Response: employee name, email, days since departure, list of tools they still have access to, combined monthly cost of those licenses

- This is the risk score: higher days since departure + more tools = higher priority

### Step 5.3 — Frontend

- Offboarding.jsx — table of ex-employees with active licenses

- Columns: Employee Name, Department, Departed On, Days Since Departure, Tools with Access, Monthly Cost at Risk

- Red highlight if departed more than 30 days ago and still has licenses

- Mark as Resolved button — sets has_license = FALSE for all that employee's usage_logs

- Settings.jsx — employee list with Deactivate button per employee

## Phase 6: Module 5 — Tool Overlap Detection

Goal: Surface every case where the company pays for two tools doing the same job

### Step 6.1 — Groq Tool Categorizer

- Add a categorizeTools(toolList) function to server/services/groqService.js

- Sends all tool names in one prompt, asks model to classify each into a standard category

- Categories: Communication, Video Conferencing, Project Management, Cloud Storage, Design, HR, CRM, Development, Security, Analytics, Other

- Returns JSON: [{ tool_name, category }]

- On categorization: update saas_tools.category in the database

### Step 6.2 — Overlap Detection Backend

- GET /api/overlaps/:companyId — groups saas_tools by category, returns groups where count > 1

- For each overlap group: list tool names, combined monthly cost, and a Groq-generated one-sentence recommendation

- Save detected groups to overlap_groups table with tool_ids as JSON array

### Step 6.3 — Frontend

- Overlaps.jsx — cards grouped by category

- Each card shows: category name, list of overlapping tools with individual costs, combined annual cost, AI recommendation

- Total overlap waste shown as a prominent number at the top of the page

## Phase 7: Polish and Production Readiness

### Step 7.1 — Error Handling

- Add server/middleware/errorHandler.js — catches all unhandled Express errors

- Return consistent JSON error format: { error: true, message: "...", code: 400 }

- Never return raw MySQL error objects or stack traces to the client

- Add try/catch to every async controller function if not already present

### Step 7.2 — Input Validation

- Validate all POST/PUT request bodies before touching the database

- Check required fields, correct types, reasonable value ranges

- Return 400 with specific field-level error messages

### Step 7.3 — Frontend Hardening

- Every page must show a loading spinner while data is fetching

- Every page must show a user-friendly error message if the fetch fails

- Empty states: if a company has no shadow IT, show a helpful message not a blank table

- All monetary values formatted as Rs. X,XX,XXX (Indian number format)

- All dates formatted as DD MMM YYYY (12 Jun 2025)

### Step 7.4 — Build Verification

- cd client && npm run build must complete with zero errors and zero warnings before considering any phase complete

- Test all five module pages with the seeded demo data

- Test the renewal alert email by temporarily setting a renewal date to tomorrow and running the cron manually

# 5. Design System

## 5.1 Color Palette

| Token | Hex | Usage |
| --- | --- | --- |
| Primary / Navy | #0F172A | Sidebar background, primary text, headings |
| Accent / Indigo | #6366F1 | Buttons, active nav items, links, focus rings |
| Success / Emerald | #10B981 | Savings numbers, good metrics, healthy usage |
| Warning / Amber | #F59E0B | Renewal alerts, moderate risk, upcoming deadlines |
| Danger / Red | #EF4444 | Offboarding risk, critical alerts, high waste |
| Background | #F8FAFC | Main page background |
| Surface | #FFFFFF | Cards, modals, table backgrounds |
| Text Secondary | #64748B | Subtitles, metadata, less important labels |
| Border | #E2E8F0 | Card borders, table dividers |

## 5.2 Typography

| Element | Size | Weight | Usage |
| --- | --- | --- | --- |
| Display | 36px | Bold | Big waste number on dashboard |
| H1 | 24px | Bold | Page titles |
| H2 | 18px | SemiBold | Section titles, card headers |
| Body | 14px | Regular | Table content, descriptions |
| Small | 12px | Regular | Metadata, timestamps, helper text |
| Label | 12px | Medium | Form labels, table column headers |

## 5.3 Component Patterns

- Summary cards: white background, 1px border, 8px radius, left accent border in module color, large number in primary, label in secondary text

- Tables: sticky header row in navy, alternating white/gray rows, hover highlight in indigo-50, last column always right-aligned for currency

- Badges: pill shape, small text, colored background at 15% opacity with matching text color

- Buttons: primary is indigo fill, secondary is indigo outline, danger is red fill, all 8px radius

- Sidebar: dark navy background, white text, indigo highlight on active item, icons left of labels

- Empty state: centered illustration (simple SVG), heading, subtext, primary action button

# 6. Google Stitch UI Prompt

Use this prompt in Google Stitch to generate the initial UI design for Spendix:

Copy the prompt below exactly into Google Stitch:

Design a professional SaaS spend management dashboard called Spendix for Indian B2B companies. The app has a fixed left sidebar and a main content area.

SIDEBAR: Dark navy background (#0F172A), 240px wide, fixed height. Logo at top: "Spendix" in white bold text with a small indigo lightning bolt icon. Navigation items below with icons: Dashboard, Licenses, Shadow IT, Renewals, Offboarding, Overlaps, Settings. Active item has indigo (#6366F1) background pill. All text white.

DASHBOARD PAGE: Main background #F8FAFC. Top bar with company name and user avatar. Four summary cards in a row, white background, subtle border, rounded corners. Card 1: Total Monthly Spend in large bold navy text. Card 2: Monthly Waste in large bold red (#EF4444) text. Card 3: Annual Savings Potential in large bold emerald (#10B981) text. Card 4: Active Tools count in large bold indigo text. Below the cards: a data table titled Top Wasting Tools showing columns for Tool Name, Seats Purchased, Active Users, Idle Seats, Monthly Waste. Rows alternate white and very light gray. Table header row is navy background with white text. The Monthly Waste column values are in red text. A colored status badge on each row: green for healthy, amber for moderate waste, red for high waste.

DESIGN LANGUAGE: Clean, minimal, data-dense but not cluttered. Similar visual style to Linear or Vercel dashboard. No gradients. Flat design. Inter font throughout. Generous white space around cards. Currency shown in Indian Rupees with Rs. symbol.

# 7. Project Names

## Final Recommendation: Spendix

Strong rationale: Stack = the SaaS stack, Sight = visibility and intelligence. Clean, professional, memorable, available as a .in domain. Says exactly what it does.

## Alternative Names Considered

| Name | Why It Works | Weakness |
| --- | --- | --- |
| Spendix | Clear meaning, professional, easy to say | Most recommended — no weakness |
| SpendLens | Lens = sharp focus on spend, visual | Spend feels narrow, lens feels generic |
| LicenseIQ | IQ implies intelligence, direct about licenses | Sounds like a compliance tool, not holistic |
| SaaSGuard | Guard implies protection and control | Guard sounds like security product |
| StackPulse | Pulse implies real-time monitoring | Pulse is overused in SaaS product names |
| VaultIQ | Premium feel, intelligent asset management | Vault implies storage, not intelligence |

# 8. File Creation Order

Follow this exact order. Each step depends on the previous one being complete and tested.

| Order | File / Action | Phase |
| --- | --- | --- |
| 1 | server/db/schema.sql — write and run | 1 |
| 2 | server/db/seed.sql — write and run | 1 |
| 3 | server/db/connection.js | 1 |
| 4 | server/.env + .env.example | 1 |
| 5 | server/index.js — basic server with health route | 1 |
| 6 | server/middleware/auth.js | 1 |
| 7 | server/controllers/authController.js + routes | 1 |
| 8 | client/ — Vite init + Tailwind setup | 1 |
| 9 | client/src/context/AuthContext.jsx | 1 |
| 10 | client/src/components/Sidebar.jsx + TopBar.jsx | 1 |
| 11 | client/src/App.jsx with router | 1 |
| 12 | server/controllers/toolController.js — waste queries | 2 |
| 13 | server/routes/toolRoutes.js | 2 |
| 14 | client/src/services/api.js — add tool functions | 2 |
| 15 | client/src/pages/Dashboard.jsx | 2 |
| 16 | client/src/pages/Licenses.jsx | 2 |
| 17 | server/services/groqService.js — parseInvoice | 3 |
| 18 | server/controllers/shadowITController.js + routes | 3 |
| 19 | client/src/pages/ShadowIT.jsx | 3 |
| 20 | server/controllers/renewalController.js + routes | 4 |
| 21 | server/services/alertService.js | 4 |
| 22 | server/cron/renewalCron.js | 4 |
| 23 | client/src/pages/Renewals.jsx | 4 |
| 24 | server/controllers/employeeController.js + routes | 5 |
| 25 | server/controllers/offboardingController.js + routes | 5 |
| 26 | client/src/pages/Offboarding.jsx + Settings.jsx | 5 |
| 27 | server/services/groqService.js — categorizeTools | 6 |
| 28 | server/controllers/overlapController.js + routes | 6 |
| 29 | client/src/pages/Overlaps.jsx | 6 |
| 30 | server/middleware/errorHandler.js | 7 |
| 31 | Full build test + demo walkthrough | 7 |

# 9. Definition of Done

The project is complete when all of the following are true:

- cd client && npm run build completes with zero errors

- All five module pages load with real data from the seeded database

- A test renewal alert email is received when triggered manually

- An invoice pasted into Shadow IT is parsed correctly by Groq and appears in the review queue

- Deactivating an employee correctly flags their licenses in Offboarding page

- Tool categorization runs and correctly groups overlapping tools

- No secret keys appear anywhere in client/ files

- All SQL queries use parameterized ? placeholders

- Every API route returns a consistent error format on failure